Ali Hamdy +MIN5_DATA3_S1

PROJECT PLANNING & MANAGEMENT Risk Assessment & Mitigation Plan Conflict Intelligence – what could go wrong, how we prevent it, and what we do if it happens

| PROGRAM DEPI – Data Analyst Track | ROUND MIN5_DATA3_S1 | COVERS 49 risks in 6 areas |
| --- | --- | --- |

1  Overview

This register lists what could go wrong in the project, how serious it is, how we prevent it, and what we do if it happens. The risks are grouped into six areas: data, analysis, tools, team, schedule and scope, and documentation and delivery.

1.1  How risks are rated

| Rating | Likelihood (how likely it is to happen) | Impact (how much it hurts the project) |
| --- | --- | --- |
| Low = 1 | Unlikely; may happen once at most | Small delay or small quality issue; easy to fix |
| Medium = 2 | Possible during the project | Delays a deliverable or reduces quality noticeably |
| High = 3 | Very likely or already happening | Misses an official deadline or makes results wrong or unusable |

| Risk score = Likelihood × Impact | Level | What we do |
| --- | --- | --- |
| 6 – 9 | High | Mitigation starts now; reviewed every week |
| 3 – 4 | Medium | Mitigation planned; reviewed every two weeks |
| 1 – 2 | Low | Monitor only |

2  Risk Summary

| Category | Risks | High | Medium | Low |  |
| --- | --- | --- | --- | --- | --- |
| Data & Dataset | 11 | 5 | 5 | 1 |  |
| Analysis & Interpretation | 8 | 5 | 3 | 0 |  |
| Tools & Technical | 9 | 1 | 8 | 0 |  |
| Team & Management | 6 | 2 | 3 | 1 |  |
| Schedule & Scope | 8 | 5 | 3 | 0 |  |
| Documentation & Delivery | 7 | 3 | 4 | 0 |  |
| Total | 49 | 21 | 26 | 2 |  |

2.1  Using the register

- Weekly: Review the High risks in the weekly team meeting and update their status.

- Owners: Write a name in the yellow Owner column for each High and Medium risk once roles are agreed.

- New risks: If a new risk appears, add a row, rate it with the same scale and tell the team.

3  Risk Register

| ID | Risk | Likelihood | Impact | Score / Level | Mitigation (how we prevent it) | Contingency (if it happens) | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Data & Dataset |  |  |  |  |  |  |  |
| D1 | Missing or inconsistent values in key fields (date, location, deaths, type of violence) | High | Medium | 6 – High | Profile the data first; write cleaning rules and document every change | Exclude or impute with a stated method and list it in the limitations |  |
| D2 | Imprecise location: some events are only located at region or country level, not at an exact point | High | Medium | 6 – High | Use the geographic-precision column; draw point maps only for precise events | Aggregate to country/region level and state the limitation |  |
| D3 | Imprecise dates: some events cover a date range instead of one day | Medium | Medium | 4 – Medium | Agree on one rule (e.g., start date) and document it; do seasonality at month level | Aggregate by month or year |  |
| D4 | Death figures are estimates (low / best / high), not exact counts | High | High | 9 – High | Use the best estimate as the main value; show the low–high range where it matters; label as estimates | Add a disclaimer and run a check with low and high values |  |
| D5 | Country names or borders change over time, so country comparisons become inconsistent | Medium | Medium | 4 – Medium | Compare by region for long periods; document country naming rules | Build a country-mapping table |  |
| D6 | Actor or conflict names are spelled differently or change across years | Medium | Medium | 4 – Medium | Use conflict/actor IDs together with names; build a standard name list | Manual mapping table |  |
| D7 | Wrong or different dataset version used (new download gives different numbers) | Medium | High | 6 – High | Fix the version (e.g., 26.1) in the README; keep the raw file untouched | Re-run the full pipeline on the agreed version |  |
| D8 | Dataset is large and slow in Excel / Power BI | Medium | Medium | 4 – Medium | Process in Python/SQL; load only needed columns or aggregated tables | Work on a sample while developing |  |
| D9 | Data website unavailable or file lost | Low | High | 3 – Medium | Download early (by 9 Oct) and keep a backup copy for the team | Use a team member's backup copy |  |
| D10 | Source coverage differs by region and period (some places are less documented) | High | High | 9 – High | State this clearly; never read a low event count as 'peace' | Add a caveat next to every region/period comparison |  |
| D11 | Encoding or data-type problems when loading (dates as text, special characters) | Medium | Low | 2 – Low | Set data types and UTF-8 when loading | Fix in the cleaning script |  |
| Analysis & Interpretation |  |  |  |  |  |  |  |
| A1 | Treating the number of events as intensity (many small events vs few deadly ones) | Medium | High | 6 – High | Always show events and deaths side by side | Add a deaths-per-event view |  |
| A2 | Drawing causes or political conclusions that the data cannot support | Medium | High | 6 – High | Stay descriptive (as in the Scope); peer-review the wording of insights | Rewrite the insight neutrally |  |
| A3 | Apparent trends caused by changes in reporting or coverage over the years | Medium | High | 6 – High | Mention coverage changes; compare periods carefully | Add a caveat to trend charts |  |
| A4 | Outliers (very large events or conflicts) distort averages and charts | High | Medium | 6 – High | Use medians and log scales; show results with and without outliers | Present outliers separately |  |
| A5 | Team members use different definitions (civilian deaths, conflict duration, region) | Medium | Medium | 4 – Medium | Write a Data Dictionary from the official codebook and agree on it early | Align definitions and recompute |  |
| A6 | Calculation or DAX measure errors | Medium | High | 6 – High | Cross-check totals between Python, SQL, Power BI and Tableau; peer review | Fix, re-publish and re-check |  |
| A7 | Misleading maps (hotspots just reflect large countries or dense points) | Medium | Medium | 4 – Medium | Use density/aggregated maps and explain how to read them | Replace with a clearer view |  |
| A8 | Sensitive topic: wording or visuals may look insensitive or political | Medium | Medium | 4 – Medium | Use neutral wording, no graphic imagery, respect for victims | Team review before submission |  |
| Tools & Technical |  |  |  |  |  |  |  |
| T1 | A dashboard works on one PC but breaks on another (file paths, missing data, versions) | Medium | High | 6 – High | Use a shared data folder or embedded extract; test on a second PC | Re-package the file with its data |  |
| T2 | Power BI Desktop is not available to a member (it runs on Windows) | Medium | Medium | 4 – Medium | Check everyone's device in week 1; give Power BI to a Windows user | Pair with another member |  |
| T3 | Tableau license or access problem | Medium | Medium | 4 – Medium | Confirm access in week 1 (student license or Tableau Public) | Switch tool or reassign the task |  |
| T4 | Large files cannot be uploaded to GitHub (file size limit) | Medium | Medium | 4 – Medium | Use Git LFS or store big files elsewhere and link them in the README | Upload a Drive link instead |  |
| T5 | Different Python versions or libraries across the team break the code | Medium | Medium | 4 – Medium | Share a requirements file and the Python version in the README | Fix the environment together |  |
| T6 | Lost or overwritten work (no backup) | Low | High | 3 – Medium | Commit to GitHub at least weekly and keep a cloud backup | Restore from GitHub history |  |
| T7 | Messy repository or merge conflicts | Medium | Medium | 4 – Medium | Simple branching strategy; pull before push; folder structure in the README | Team lead resolves conflicts |  |
| T8 | Slow dashboards (too many visuals or heavy data) | Medium | Medium | 4 – Medium | Aggregate data, limit visuals per page, use extracts | Simplify the pages |  |
| T9 | Internet or power outage close to a deadline | Medium | Medium | 4 – Medium | Finish documents days before the deadline; keep offline copies | Inform the coordinator early |  |
| Team & Management |  |  |  |  |  |  |  |
| M1 | A member is absent, sick or overloaded with other courses | Medium | High | 6 – High | Every role has a backup person; weekly status check | Redistribute tasks immediately |  |
| M2 | Uneven workload or a member not contributing | Medium | High | 6 – High | Clear owners in the plan; review progress on the Gantt every week | Reassign tasks; inform the coordinator if needed |  |
| M3 | Poor communication or misunderstandings | Medium | Medium | 4 – Medium | One team chat, a weekly meeting, decisions written down | Hold an extra meeting and re-confirm tasks |  |
| M4 | Skill gaps (SQL, Tableau, DAX, GitHub) | Medium | Medium | 4 – Medium | Assign by skill; pair work; short peer training | Adjust roles |  |
| M5 | Two members duplicate work (e.g., both dashboards the same) or edit conflicting versions | Medium | Medium | 4 – Medium | Define clearly what Power BI and Tableau each cover in the Task Assignment | Merge or keep the better version |  |
| M6 | Disagreements inside the team | Low | Medium | 2 – Low | Decide by agreement; team lead decides if there is a tie | Ask the lecturer or coordinator |  |
| Schedule & Scope |  |  |  |  |  |  |  |
| S1 | Task time is underestimated | High | Medium | 6 – High | Use internal target dates before official deadlines; re-plan weekly | Cut optional items (e.g., video demo) |  |
| S2 | Three documents are due on the same day (16 Oct) | High | High | 9 – High | Start all three in parallel from day 1 and split them among members | Prioritize and inform the coordinator |  |
| S3 | Many design diagrams are due on 6 Nov | Medium | High | 6 – High | Start by 26 Oct; one template per diagram type; split across members | Reduce detail, keep all required diagrams |  |
| S4 | Data cleaning is late and blocks all later work | Medium | High | 6 – High | Start by 12 Oct; clean in stages and share an interim dataset | Work on a partly cleaned subset |  |
| S5 | Scope creep (forecasting, machine learning, extra datasets) | Medium | Medium | 4 – Medium | Follow the Scope; log new ideas as 'future work' | Remove the extra work |  |
| S6 | Guideline is written for software projects; some items (API, deployment, Literature Review) are unclear for a data project | High | Medium | 6 – High | Ask the coordinator which items apply and note the answer | Document assumptions in the report |  |
| S7 | Lecturer feedback arrives late or asks for big changes | Medium | Medium | 4 – Medium | Share drafts early; keep time buffers | Prioritize the changes by grading weight |  |
| S8 | Official deadlines or requirements change | Low | High | 3 – Medium | Check program announcements every week | Update the Gantt and Plan the same day |  |
| Documentation & Delivery |  |  |  |  |  |  |  |
| G1 | A required deliverable from the guideline is forgotten | Medium | High | 6 – High | Use the Deliverables table as a checklist; tick items before each deadline | Complete and upload as soon as noticed |  |
| G2 | Inconsistent format or naming between documents written by different members | High | Low | 3 – Medium | Common template and naming convention; final editing pass by one person | Fix in a final review |  |
| G3 | Documents not uploaded to GitHub on time or placed in the wrong folder | Medium | High | 6 – High | Upload as soon as each document is ready; one folder per phase; check links | Upload immediately and send the link |  |
| G4 | README is incomplete (no install or run steps) | Medium | Medium | 4 – Medium | Write the README from the guideline list (installation, requirements, configuration, run guide) | Another member tests and completes it |  |
| G5 | Live demo fails (dashboard does not open, no internet) | Medium | High | 6 – High | Rehearse; keep an offline copy and screenshots | Switch to screenshots or the recorded video |  |
| G6 | Presentation runs over time or lacks a clear story | Medium | Medium | 4 – Medium | Prepare a story outline and rehearse at least twice | Cut slides, keep key insights |  |
| G7 | Dataset not cited properly | Low | High | 3 – Medium | Cite UCDP GED and the version used, as recommended by UCDP | Add citations before submission |  |